MODULE BUILDER

V1.1 IMPLEMENTATION PLAN

Controlled delivery • incremental implementation • acceptance-test loop

Document purpose This is the execution plan for turning the approved V1.1 product, UX, interaction, architecture, and contract specifications into a working implementation without destabilizing the proven V1 baseline.

| Control | Decision |
| --- | --- |
| Baseline | v1-complete-final — 1837f42 |
| V1 rule | Immutable; never rewrite or delete the baseline |
| Implementation style | Small phase → test → diagnose → fix → regression → commit |
| Autonomy model | Acceptance-test-driven loop; never “done by appearance” |
| Primary risk | CV gesture-state instability and cross-engine regressions |

Document 06 of 08 in the Module Builder project documentation set.

# 1. Implementation Strategy

V1.1 is delivered as a controlled sequence of stable increments. Each increment has a bounded scope, a written exit condition, a regression checkpoint, and a Git checkpoint. The coding model must not be allowed to roam across unrelated subsystems while fixing a local issue.

Core execution loop SELECT PHASE → inspect current code → implement minimum safe change → run phase tests → diagnose failures → fix → rerun phase tests → run regression subset → commit stable state → continue.

| Principle | Implementation rule |
| --- | --- |
| Preserve the baseline | Treat V1 behavior as the regression oracle throughout V1.1. |
| One authority | Selection, transforms, camera, hand frame, and history each have one authoritative owner. |
| One path per concern | UI and CV requests converge through explicit commands/contracts. |
| Small changes | Prefer narrow extraction/refactoring over large rewrites. |
| Test before polish | Behavioral correctness precedes visual refinement. |
| No speculative cleanup | Do not refactor unrelated files merely because they could be cleaner. |

## 1.1 Definition of “Done”

A feature is not done because the UI renders or the code looks structurally correct.

A feature is done only when its acceptance criteria pass in the browser and the relevant regression set remains green.

CV features require physical webcam verification; code-only verification is insufficient for gesture behavior.

A phase that introduces an unrelated regression must be fixed before the next phase begins.

# 2. Source-of-Truth Document Stack

The eight project documents are complementary. None should silently redefine another. Implementation follows the hierarchy below.

| Order | Document | Implementation role |
| --- | --- | --- |
| 01 | Product Requirements Document | Defines product scope, goals, core capabilities, constraints and non-goals. |
| 02 | UX/UI Specification | Defines layout, visible controls, information priority and UI behavior. |
| 03 | Interaction & Gesture Specification | Defines pointing, transformation gestures, sessions, conflict handling and safety. |
| 04 | Technical Architecture | Defines subsystem ownership, dependency direction and boundaries. |
| 05 | Data, State & Contracts | Defines state models, command/event contracts and synchronization rules. |
| 06 | Implementation Plan | Defines the execution order, checkpoints and delivery loop. |
| 07 | Testing & Acceptance Plan | Defines how implementation is judged and when a phase can close. |
| 08 | Decision/Change Log | Records durable decisions, reversals and reasons. |

Conflict rule If implementation reveals an ambiguity or contradiction, stop at the affected phase, identify the exact document conflict, resolve it explicitly, record the decision, then continue. Do not invent silent behavior in code.

# 3. Stable Starting Point & Git Control

| Item | Required state |
| --- | --- |
| Stable V1 tag | v1-complete-final |
| Stable V1 commit | 1837f42fb648184616d11516003be3c4dd0b0463 |
| V1 treatment | Immutable |
| Working branch | V1.1 feature branch derived from the intended V1.1 starting point |
| Untracked local files | Preserve; never use git clean -fd / -fdx |
| Commit policy | Each meaningful stable phase gets a checkpoint commit |

Before implementation starts, verify the current branch, HEAD, working tree, tags, and any local/untracked assets. The implementation agent must not reset the repository merely to make the working tree look clean.

## 3.1 Recovery rule

If the thread/context is lost, reconstruct project state from Git history and repository files before touching source.

Do not substitute a memory-based description for the actual repository state.

Do not assume a later experimental commit is correct merely because it is newer than V1.

# 4. Phase Map

The recommended sequence below minimizes the chance that UI work hides architectural or CV defects. The exact commit boundaries may be combined when two steps are inseparable, but phase acceptance must remain distinct.

| Phase | Primary objective | Main outputs | Gate |
| --- | --- | --- | --- |
| 0 | Baseline & instrumentation | Verified starting state; regression checklist; branch checkpoint | V1 baseline reproduced |
| 1 | 3D authority | Selection, transform, camera ownership boundaries | Core V1 3D tests pass |
| 2 | CV authority | HandFrame + classifier/session boundaries | V1 CV behavior preserved |
| 3 | Command/history convergence | Unified commands and history path | Undo/redo coherent |
| 4 | CV workspace state | CV closed/open and 100%↔50/50 layout | Layout acceptance passes |
| 5 | CV UI tabs | Module Selection + Viewport Control | Both tabs functional |
| 6 | CV interaction hardening | Point/rotate separation; session locking; camera gestures | Physical CV matrix passes |
| 7 | Final integration & polish | Full regression; documentation; cleanup | All acceptance criteria pass |

# 5. Phase 0 — Baseline Verification

Establish exactly what is running before structural work begins.

Verify branch, HEAD, clean/dirty state and immutable V1 reference.

Run the existing application and confirm startup, viewport, ground, object visibility and Inspector.

Confirm GLB import, textures, selection, duplicate/delete, undo/redo and export.

Confirm CV can initialize and that the stable V1 gesture path exists in source.

Create/confirm a regression checklist that can be rerun after every risky phase.

Exit gate The app behaves like the pre-V1.1 baseline. No implementation phase begins until baseline behavior is recorded.

# 6. Phase 1 — 3D Authority Boundary

Move toward a single authoritative 3D ownership model without changing user-visible behavior.

3D Engine owns actual Three.js scene, objects, transforms, selection implementation and camera state.

Keep selection authority in Selection Manager/3D Engine; remove mirrored authority where safe.

Route Inspector transform requests through a 3D command/boundary rather than direct mutation from UI code.

Keep existing ground, camera, rendering and object lifecycle intact.

Do not touch CV gesture semantics in this phase.

Exit gate 3D viewport, selection, Inspector, scene lifecycle, history, assets and export remain functional with one authoritative 3D mutation path.

# 7. Phase 2 — CV Authority Boundary

Make CV a clean producer of hand state and interaction intent.

Keep one webcam, one MediaPipe instance, one HandFrame producer and one CV processing loop.

Centralize gesture classification; do not let the transform controller re-derive incompatible gesture meaning.

Keep the V1 left-hand axis model and right-hand Move/Scale/Rotate meanings.

Make the CV session controller own start/active/end/transition behavior.

Ensure CV has no direct Three.js mutation dependency.

Exit gate Physical CV testing confirms the stable V1 gesture model is still recognizable before any new V1.1 UI interaction is layered on top.

# 8. Phase 3 — Command & History Convergence

This phase ensures that different input surfaces do not create different transformation systems.

Inspector transforms and CV transforms must converge on the same 3D transform application boundary.

Viewport Control commands must target camera state, not object transforms.

History remains one authoritative system; CV must not maintain its own undo stack.

A CV transformation session should create the expected coherent history entry, consistent with V1 behavior.

Exit gate Move, Scale and Rotate from Inspector/CV affect the same underlying object state and produce coherent undo/redo behavior.

# 9. Phase 4 — CV Workspace & Layout State

Introduce the approved workspace behavior without changing the gesture classifier.

| State | 3D area | CV area | Inspector |
| --- | --- | --- | --- |
| CV CLOSED | 100% of main workspace | Hidden | Bottom; unchanged |
| CV OPEN | ~50% left | ~50% right; camera visible | Bottom; unchanged |

CV opening/closing is a workspace state change, not destruction/recreation of the 3D scene.

The bottom Inspector stays anchored at the bottom in both states.

When CV is open, the CV workspace contains only camera/video plus the two product tabs.

Diagnostics stay out of the normal CV workspace; preserve them only behind a developer/debug mechanism if still useful.

Exit gate Open/close CV repeatedly without losing ground, objects, selection, camera state, Inspector state or CV initialization stability.

# 10. Phase 5 — CV UI Tabs

Implement the two intentionally small CV UI capabilities. They are UI controls, not part of the CV tracking engine.

| Feature | Interaction | Result |
| --- | --- | --- |
| Module Selection | Point at tab → open panel → point/dwell on module | Authoritative 3D selection changes |
| Viewport Control | Point at tab → open panel → use Grab/Pinch | Camera pans/zooms |

Pointing must be stabilized enough to avoid noisy hover switching.

Only one CV tab is expanded at a time.

Module list reflects currently loaded scene modules.

Selecting a module updates the 3D selection, Inspector and CV target consistently.

Viewport Control never changes object position, rotation or scale.

Exit gate Both tabs can be activated by index pointing and produce their intended command behavior without direct UI access to Three.js internals.

# 11. Phase 6 — CV Interaction Hardening

This is the highest-risk phase because it touches the current transformation instability. The implementation must fix state behavior rather than layering thresholds on top of conflicting gesture definitions.

| Problem | Required implementation |
| --- | --- |
| POINT triggers ROTATE | Index-only POINT must be a distinct gesture/state and must never start rotation. |
| Mode switching mid-session | Once MOVE/SCALE/ROTATE is confirmed, active mode is locked until session end. |
| End gesture triggers another transform | Session end enters a transition lock of about 1 second. |
| Noisy intermediate hand posture | Classifier fluctuations do not replace the locked active mode. |
| New transformation starts too early | After lock, require a newly stabilized gesture before starting another session. |
| Viewport gesture confusion | Viewport Control translates Grab→pan and Pinch→zoom; object transforms remain separate. |

Target state flow: IDLE → CANDIDATE → CONFIRMED → ACTIVE(mode locked) → END → TRANSITION LOCK → IDLE.

Critical rule Gesture classification may fluctuate frame-to-frame. The transformation session must not. An active session owns the mode until a legitimate end condition occurs.

# 12. Acceptance-Test-Driven Implementation Loop

The coding model should run a controlled loop until the phase acceptance criteria pass. It must not stop at “looks good.”

| Loop step | Required behavior |
| --- | --- |
| 1. Read | Inspect the actual relevant files and the governing spec sections. |
| 2. Form hypothesis | Identify the narrowest likely root cause or missing boundary. |
| 3. Patch | Make the smallest safe implementation change. |
| 4. Test | Run the phase-specific tests. |
| 5. Diagnose | Use failures as evidence; do not guess at unrelated fixes. |
| 6. Fix | Correct the root cause and rerun all affected tests. |
| 7. Regression | Run the shared V1/V1.1 regression subset. |
| 8. Gate | Only declare the phase complete when all acceptance criteria pass. |
| 9. Commit | Commit the stable phase with a descriptive message. |

## 12.1 Loop guardrails

Maximum scope is the current phase plus directly required dependencies.

If the same bug survives three materially different fixes, stop and inspect the architecture/contract rather than adding more thresholds.

If a previously passing regression turns red, prioritize restoring the regression before adding functionality.

Never “fix” a CV conflict by disabling one of the required gestures unless the interaction specification is explicitly changed.

# 13. Testing Matrix by Phase

| Test group | P0 | P1 | P2 | P3 | P4 | P5 | P6 | P7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Startup / console | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| 3D / ground / camera | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Assets / textures / export | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Selection / Inspector | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Undo / redo | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| CV initialization | ✓ | — | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| V1 gesture model | ✓ | — | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| CV open/close layout | — | — | — | — | ✓ | ✓ | ✓ | ✓ |
| Module Selection UI | — | — | — | — | — | ✓ | ✓ | ✓ |
| Viewport Control UI | — | — | — | — | — | ✓ | ✓ | ✓ |
| Point / Rotate separation | — | — | ✓ | ✓ | — | ✓ | ✓ | ✓ |
| Session lock / transitions | — | — | ✓ | ✓ | — | — | ✓ | ✓ |
| Physical webcam tests | ✓ | — | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |

# 14. Final Integration Order

After the feature phases have stabilized, run the complete product journey from a fresh load through export.

Launch with CV closed → verify 100% viewport and bottom Inspector.

Activate CV → verify 50/50 split and two CV tabs.

Load/import multiple modules → verify module list and selection.

Select module → verify Inspector and viewport highlight.

Use Inspector transformations → verify history.

Use CV object transformations → verify mode locking, axis selection and history.

Use Viewport Control Grab → verify camera pan only.

Use Viewport Control Pinch → verify camera zoom only.

End/switch transformations repeatedly → verify no accidental mode switching.

Close CV → verify return to 100% viewport.

Run validation and export → verify exported GLB and textures.

# 15. Risk Register & Response

| Risk | Impact | Early signal | Response |
| --- | --- | --- | --- |
| CV gesture ambiguity | High | Unexpected MOVE/SCALE/ROTATE switching | Fix session state/priority; do not stack random thresholds. |
| Large main.js extraction | High | Unrelated UI/scene regressions | Extract one responsibility at a time; checkpoint immediately. |
| Duplicate selection state | High | Inspector and CV target disagree | Use 3D Selection Manager as sole authority. |
| Direct cross-engine access returns | High | UI/CV imports scene internals | Replace with command/display contracts. |
| CV tab implementation leaks into CV core | Medium | UI event logic in MediaPipe code | Keep UI targeting in UI layer; CV only emits pointer/gesture state. |
| Camera/object confusion | High | Grab moves mesh or pinch scales mesh | Separate viewport commands from transform commands. |
| Layout regression | Medium | CV toggle breaks renderer size or Inspector | Use explicit layout state and resize/update hooks. |
| History fragmentation | High | CV undo differs from Inspector undo | One history system and one transform command path. |
| Webcam-only bugs missed | High | Code tests pass but hand interaction fails | Require physical webcam acceptance before phase closure. |

# 16. Stop Conditions

The implementation agent must stop and report rather than continuing indefinitely when any of the following occurs:

The required behavior is contradictory between approved documents.

A change would require modifying the immutable V1 baseline.

A fix repeatedly causes regressions outside the current phase.

A required feature depends on a capability not available in the current codebase and the workaround would alter product scope.

Physical CV behavior cannot be verified because webcam access is unavailable; mark the phase pending rather than falsely declaring it passed.

# 17. Commit & Milestone Convention

| Suggested checkpoint | Purpose |
| --- | --- |
| v1.1-baseline-verified | Record stable starting state before risky implementation. |
| v1.1-3d-authority | 3D ownership boundaries stable. |
| v1.1-cv-authority | CV contracts/session boundaries stable. |
| v1.1-command-history | Unified command/history path stable. |
| v1.1-cv-workspace | CV closed/open layout stable. |
| v1.1-cv-tabs | Module Selection and Viewport Control stable. |
| v1.1-cv-interaction | Gesture conflict/session-lock behavior stable. |
| v1.1-release-candidate | All final acceptance/regression checks pass. |

Commit names are guidance; exact commit messages may follow the repository convention. The key requirement is that each checkpoint be revertible and understandable.

# 18. Implementation Agent Operating Brief

Instruction Treat the five approved product/technical documents plus this implementation plan as the source of truth. Implement only the current phase. Use the acceptance tests as a loop, not as a final checklist.

For each phase, the agent should report:

Scope implemented

Files created/modified

Contracts or state ownership changed

Tests run and results

Regressions discovered and resolved

Git checkpoint/commit

Explicit remaining risks

# 19. Release Gate

| Gate | Pass condition |
| --- | --- |
| Product | All PRD must-have requirements implemented. |
| UX | Approved CV closed/open layout and bottom Inspector hierarchy preserved. |
| Interaction | Gesture/pointing/session rules pass physical acceptance tests. |
| Architecture | No forbidden direct CV→Three.js or UI→Three.js internal paths. |
| State | One authority for selection, transforms, camera, HandFrame and history. |
| Assets | Import, textures, validation and GLB export remain functional. |
| Regression | V1 core behavior remains intact. |
| Documentation | Decision/change log records any approved deviations. |
| Git | V1 immutable and V1.1 release candidate is checkpointed. |

Release criterion Do not call V1.1 complete until the full acceptance suite passes and the implementation can be reproduced from a known stable Git checkpoint.

# 20. Final Implementation Sequence — One Page Summary

The execution path is deliberately conservative:

Baseline → 3D authority → CV authority → command/history convergence → CV workspace state → Module Selection + Viewport Control → CV interaction hardening → full integration → acceptance loop → release checkpoint.

The project should evolve by proving each layer before adding the next, while preserving the immutable V1 reference and preventing one interaction surface from becoming a second implementation of the same state.