# MODULE BUILDER

V1.1 — TESTING & ACCEPTANCE PLAN

A behavior-first quality plan for validating product requirements, UI/UX, CV interaction, architecture boundaries, state contracts, assets, history, export, and regression safety.

| Document control | Value |
| --- | --- |
| Document | 07 — Testing & Acceptance Plan |
| Version | V1.1 |
| Status | Implementation acceptance baseline |
| Depends on | 01 PRD; 02 UX/UI; 03 Interaction & Gesture; 04 Technical Architecture; 05 Data/State/Contracts; 06 Implementation Plan |
| Primary audience | Implementation model, developer, reviewer, manual tester |
| Quality principle | Do not declare done by appearance; declare done by passing evidence |
| Immutable reference | v1-complete-final — 1837f42 |

Quality gate

V1.1 is complete only when the required acceptance suite passes and the result is reproducible from a known stable Git checkpoint. A feature that renders correctly but does not complete its command/state/result path is not accepted.

# 1. Testing Purpose and Philosophy

This document defines how the Module Builder is verified during V1.1. It converts the approved requirements into observable tests and decision gates. It is intentionally stronger than a final checklist: the implementation model must use these tests continuously while building, fixing, and integrating features.

The testing philosophy is evidence-driven: establish the expected state, exercise one controlled action, observe the result, check side effects, then run the relevant regression subset. Failures are treated as information about the implementation, not as permission to weaken the requirement.

| Principle | Required practice |
| --- | --- |
| Test the behavior, not the markup | A tab is not complete because it exists in the DOM; its hover, activation, command path and result must all work. |
| One source of truth | Verify selection, transform, camera, HandFrame and history have one authoritative owner. |
| Protect V1 | Use the stable V1 baseline as a regression oracle throughout V1.1. |
| CV requires physical evidence | Browser/runtime checks cannot prove hand tracking behavior; physical webcam tests are mandatory for CV acceptance. |
| Test transitions | Gesture starts, ends, losses, mode changes and lockouts are first-class test cases. |
| Retest after fixes | A fix is not complete until the failed case and its affected regression cases pass again. |
| Prefer deterministic checks | Use explicit expected results, not subjective statements such as “seems smooth”. |

# 2. Scope of Validation

| Area | In scope for V1.1 | Evidence |
| --- | --- | --- |
| Product | Must-have workflows and constraints from the PRD | Scenario tests + acceptance matrix |
| UI/UX | CV closed/open layout, bottom Inspector, two CV tabs | Visual + interaction tests |
| CV | Hand tracking, gestures, pointing, sessions, safety, viewport control | Physical webcam tests |
| 3D | Scene, camera, selection, transforms, object lifecycle | Browser/runtime tests |
| State/contracts | Selection, transforms, camera, HandFrame, commands/events | Contract/integration checks |
| Assets | GLB import, folder import, textures, warnings, export | Import/export fixtures |
| History | Undo/redo convergence | Before/after state checks |
| Architecture | Forbidden dependencies and duplicated authorities | Code inspection |
| Performance/stability | Loops, repeated toggles, no stale interactions | Soak/repetition tests |

# 3. Test Levels

| Level | Purpose | Typical checks | Exit condition |
| --- | --- | --- | --- |
| L0 — Static/code | Catch obvious structural violations before runtime. | Imports, dependency direction, duplicate owners, stale handlers. | No known forbidden dependency. |
| L1 — Smoke | Prove the app starts and the main shell is intact. | Startup, console, 3D render, ground, Inspector, toolbar. | Smoke suite passes. |
| L2 — Functional | Verify each feature independently. | Selection, transforms, tabs, viewport controls, import/export. | Feature cases pass. |
| L3 — Interaction | Verify stateful CV behavior over time. | Pointing, gesture confirmation, lock, loss, mode isolation. | Interaction matrix passes. |
| L4 — Integration | Verify cross-system contracts. | CV→command→3D, UI→command→3D, 3D→UI state. | End-to-end scenarios pass. |
| L5 — Regression | Verify existing V1 behavior remains intact after changes. | Full V1 core regression subset. | No blocking regression. |
| L6 — Release acceptance | Verify the complete V1.1 contract as a user would experience it. | Full acceptance suite + docs/Git gate. | All release gates pass. |

# 4. Environment and Test Preconditions

Run in a supported desktop browser environment used for development. The exact browser/version should be recorded with physical CV results.

Use a real webcam for all hand-tracking and CV interaction acceptance tests.

Use known-good GLB fixtures, including at least one textured model and one model with an intentionally missing external texture dependency.

Begin each major phase from a stable Git checkpoint. Never use git clean to prepare a test environment.

Clear browser state only when a test explicitly requires a fresh application state; otherwise preserve realistic session state.

Record console errors separately from expected warnings. An implementation must not hide a real runtime error simply to make the console look clean.

# 5. Severity and Failure Classification

| Severity | Meaning | Examples | Release impact |
| --- | --- | --- | --- |
| P0 — Blocker | Core workflow or safety failure that prevents reliable use. | Crash; object corruption; transformation cross-talk; export produces unusable asset. | Immediate stop. |
| P1 — Critical | Major required feature fails or causes repeatable regression. | CV cannot select modules; rotation triggers from point; camera gestures move object. | Must fix before release. |
| P2 — Major | Feature works but has substantial correctness/usability issue. | Unstable tab activation; Inspector loses synchronization; repeated toggling degrades state. | Fix before final acceptance unless explicitly waived. |
| P3 — Minor | Cosmetic or low-impact deviation with no workflow corruption. | Small spacing mismatch; non-blocking diagnostic label issue. | May be deferred if documented. |
| P4 — Observation | Informational issue for tuning or future work. | Slight latency preference within accepted range. | No release block. |

# 6. Core Functional Test Catalog

| ID | Area | Action | Expected result |
| --- | --- | --- | --- |
| F-001 | Startup | Launch application | App loads; no blocking runtime error; initialization completes. |
| F-002 | 3D viewport | Observe default scene | 3D viewport renders and ground remains present. |
| F-003 | Camera | Orbit/pan/zoom using existing controls | Camera responds without object mutation. |
| F-004 | Selection | Select object in viewport/hierarchy where supported | Selection highlight and Inspector target agree. |
| F-005 | Duplicate | Duplicate selected object | New instance appears; unique identity; original unchanged. |
| F-006 | Delete | Delete selected object | Object removed; selection/Inspector clear correctly. |
| F-007 | Inspector move | Edit Move X/Y/Z | Selected object changes; displayed values update. |
| F-008 | Inspector scale | Edit Scale X/Y/Z | Selected object changes; displayed values update. |
| F-009 | Inspector rotation | Edit Rotation X/Y/Z | Selected object changes; displayed values update. |
| F-010 | Undo/redo | Transform → Undo → Redo | State returns exactly and then reapplies. |
| F-011 | GLB import | Import a known-good GLB | Asset appears and is selectable. |
| F-012 | Folder import | Import folder containing GLBs + textures | Models load; texture resolution follows documented behavior. |
| F-013 | Missing texture | Import fixture with missing texture | Geometry remains usable; warning is surfaced without crash. |
| F-014 | Asset library | Observe imported catalog | Imported asset is available for expected reuse. |
| F-015 | Export | Export assembled module | GLB downloads/produces valid artifact; embedded textures preserved when present. |
| F-016 | CV toggle closed | Start with CV off | 3D occupies full main workspace; Inspector remains bottom. |
| F-017 | CV toggle open | Activate CV | 3D ≈ 50%; CV ≈ 50%; video visible. |
| F-018 | CV toggle close | Deactivate CV | 3D returns ≈ 100%; CV workspace hides. |

# 7. CV and Gesture Acceptance Matrix

| ID | Test | Action | Expected result |
| --- | --- | --- | --- |
| CV-001 | Hand tracking | Show left + right hands | Both hands are detected when available; handedness is stable enough for interaction. |
| CV-002 | Axis X | Left index only | X axis selected; no object transform occurs from the left hand alone. |
| CV-003 | Axis Y | Left index + middle | Y axis selected; no unintended transform. |
| CV-004 | Axis Z | Left index + middle + ring | Z axis selected; no unintended transform. |
| CV-005 | Move | Stable right grab/fist with valid axis + target | Selected object moves on active axis. |
| CV-006 | Scale | Stable right pinch with valid axis + target | Selected object scales on active axis according to V1 behavior. |
| CV-007 | Rotate | Stable right three-finger gesture | Selected object rotates on active axis. |
| CV-008 | Point | Right index-only point | UI pointer state only; no MOVE/SCALE/ROTATE. |
| CV-009 | Point vs Rotate | Alternate point and three-finger posture | Point never rotates; three-finger rotation still works. |
| CV-010 | Session lock | Hold a MOVE/SCALE/ROTATE gesture | Active mode remains fixed despite transient conflicting classifications. |
| CV-011 | End safety | End active session with right open palm | Current transformation stops; no accidental second transformation. |
| CV-012 | Transition lock | Immediately perform another transform gesture after end | Approximately one second of new-transform suppression. |
| CV-013 | Restart after lock | Wait through lock; establish new stable gesture | New session begins correctly. |
| CV-014 | Right-hand loss | Lose right hand during active transform | Transform stops immediately; no invented movement. |
| CV-015 | Left-hand loss | Lose left axis hand after axis is chosen | No new axis invented; retained behavior follows approved contract. |
| CV-016 | No selection | Attempt object transform with no selected object | No transform; no crash. |
| CV-017 | Low confidence | Use ambiguous/noisy posture | No new transformation begins. |
| CV-018 | CV closed | Perform gestures while CV is hidden | No CV interaction reaches the application. |

Critical invariant: gesture classification is allowed to fluctuate frame-to-frame; an active transformation session is not. Once a mode is confirmed, conflicting transient detections must not replace it until legitimate session end.

# 8. CV UI Interaction Tests

| ID | Scenario | Action | Expected result |
| --- | --- | --- | --- |
| UI-001 | CV open state | Open CV | Only CV video + two tabs are visible in the CV half. |
| UI-002 | Tab positioning | Observe tabs | Tabs are top-centered, horizontally arranged, comfortably spaced. |
| UI-003 | Module tab point | Point at Module Selection | Tab gets stable hover/candidate feedback. |
| UI-004 | Module tab activate | Maintain point/dwell | Module Selection panel opens. |
| UI-005 | Module panel uniqueness | Open Module Selection | Viewport Control remains collapsed. |
| UI-006 | Module list | Observe loaded modules | Current selectable scene modules are listed with stable identity. |
| UI-007 | Module row hover | Point at a row | Only that row highlights. |
| UI-008 | Module row select | Maintain point/dwell | Row becomes selected; authoritative 3D selection changes. |
| UI-009 | Module sync | After row selection | 3D selection, Inspector and CV target agree. |
| UI-010 | Viewport tab switch | Point at Viewport Control | Module panel closes; Viewport Control opens. |
| UI-011 | Viewport grab | Use grab in Viewport Control | Camera pans/moves; object does not. |
| UI-012 | Viewport pinch | Use pinch in Viewport Control | Camera zooms; object scale does not change. |
| UI-013 | Tab jitter | Move pointer rapidly between tabs | No rapid toggling; only one panel is active. |
| UI-014 | Pointer outside | Point at empty CV space | No command is issued. |
| UI-015 | Inspector priority | Select a module | Name, Move XYZ, Scale XYZ, Rotation XYZ appear before secondary details. |
| UI-016 | Inspector scroll | Scroll secondary content | Additional Inspector content is accessible without breaking primary controls. |

# 9. Selection / Transform / Camera Isolation Tests

| ID | Test | Expected isolation |
| --- | --- | --- |
| ISO-001 | UI module selection | Selection changes only the selected target; it does not modify transform. |
| ISO-002 | Inspector transform | Inspector changes object transform only; camera state is unchanged. |
| ISO-003 | CV object transform | CV Move/Scale/Rotate changes object only; camera is unchanged. |
| ISO-004 | Viewport pan | Grab in Viewport Control changes camera only; selected object transform is unchanged. |
| ISO-005 | Viewport zoom | Pinch in Viewport Control changes camera only; selected object scale is unchanged. |
| ISO-006 | Pointing | Index-only point changes UI state only; no object transform or camera change. |
| ISO-007 | Selection synchronization | Changing selection by any supported path updates every consumer from one authority. |

# 10. State and Contract Tests

These checks validate the contract document at runtime and by code inspection. They are especially important because many V1.1 regressions arise when two modules believe they own the same state.

| ID | State / contract | Verification |
| --- | --- | --- |
| CON-001 | Selection authority | Confirm only the 3D Selection Manager is authoritative; UI/CV/main do not maintain independent selected-object truth. |
| CON-002 | Transform authority | Confirm actual position/rotation/scale are owned by 3D; Inspector and CV emit requests. |
| CON-003 | Camera authority | Confirm camera state lives in 3D; UI/CV issue viewport requests. |
| CON-004 | HandFrame | Confirm one authoritative CV frame producer per processing cycle. |
| CON-005 | Gesture classification | Confirm gesture meaning is decided by CV and not re-derived inconsistently downstream. |
| CON-006 | Session state | Confirm active MOVE/SCALE/ROTATE mode is held until legitimate end. |
| CON-007 | History | Confirm Inspector and CV transforms enter the same history system. |
| CON-008 | Commands | Confirm UI and CV requests use stable contracts rather than direct scene mutation. |
| CON-009 | Events/display | Confirm Inspector and module list refresh from authoritative state. |
| CON-010 | Forbidden dependency scan | No UI→MediaPipe, CV→Three.js direct mutation, or 3D→MediaPipe dependency. |
| CON-011 | Loop uniqueness | No duplicate webcam/MediaPipe/CV RAF processing loops. |
| CON-012 | Global leakage | No long-term dependency on window.__cvPanel unless explicitly retained as a documented temporary adapter. |

# 11. Asset, Import, Texture, and Export Tests

| ID | Case | Expected result |
| --- | --- | --- |
| AST-001 | Single GLB with embedded textures | Loads visually correct; export preserves appearance. |
| AST-002 | GLB with external texture map | Import flow resolves texture when the matching file is provided through the supported pipeline. |
| AST-003 | Folder import with nested assets | Recursive discovery finds models and textures as specified. |
| AST-004 | Missing texture dependency | Geometry loads safely and user receives a useful warning. |
| AST-005 | Duplicate asset instance | Two scene instances can coexist without shared-transform corruption. |
| AST-006 | Transform textured object | Transforms do not detach or blacken textures. |
| AST-007 | Export after multiple transforms | Exported GLB reflects final transforms and scene hierarchy expected by the product. |
| AST-008 | Export texture embedding | When textures are present on materials, exported GLB contains portable texture data. |
| AST-009 | Invalid/unsupported input | Import fails gracefully with actionable feedback; app remains usable. |
| AST-010 | Export validation failure | Validation prevents unsafe export when the existing validation contract requires it. |

# 12. History and Undo/Redo Acceptance

| ID | Scenario | Expected history behavior |
| --- | --- | --- |
| H-001 | Inspector single-field change | One coherent transform action is recorded according to the existing history semantics. |
| H-002 | CV MOVE session | One coherent session history entry rather than one entry per visual frame. |
| H-003 | CV SCALE session | One coherent session history entry. |
| H-004 | CV ROTATE session | One coherent session history entry. |
| H-005 | End + transition lock | Lock period creates no history entry. |
| H-006 | Accidental gesture blocked | Blocked transition frames create no transform/history change. |
| H-007 | Undo CV session | Previous transform snapshot restored exactly. |
| H-008 | Redo CV session | The undone transformation reapplies exactly. |
| H-009 | Duplicate/delete | Existing history semantics remain intact. |
| H-010 | Mixed sequence | Inspector → CV → Inspector remains undoable in chronological order without a second stack. |

# 13. Regression Suite

Run this compact regression suite after every meaningful implementation phase and before any release decision. The suite is deliberately broader than the feature under active development.

| Group | Minimum regression checks |
| --- | --- |
| Startup | App loads; no blocking console errors; initialization completes. |
| 3D | Viewport, ground, objects, renderer, resize remain intact. |
| Camera | Orbit/pan/zoom work; no object transform side effect. |
| Selection | Viewport/hierarchy selection, highlight, Inspector synchronization. |
| Scene lifecycle | Duplicate, delete, clear/restore paths where supported. |
| Inspector | Name + Move/Scale/Rotation first; secondary scroll remains accessible. |
| History | Undo/redo after Inspector transform and after CV transform. |
| Assets | GLB import, folder import, textures, warnings, asset library. |
| Export | Valid GLB export with correct final transforms and textures when present. |
| CV startup | CV opens/closes; webcam pipeline initializes only as designed. |
| V1 gestures | Axis selection, Move, Scale, Rotate, end/safety. |
| V1.1 CV UI | Pointing, Module Selection, Viewport Control. |
| Isolation | Pointing ≠ Rotate; Viewport Grab/Pinch do not transform objects. |
| Stress/repetition | Repeated CV open/close, tab switching, session start/end, module switching. |

# 14. End-to-End User Scenarios

| ID | Scenario | Steps | Acceptance |
| --- | --- | --- | --- |
| E2E-001 | Open and select | Launch → open CV → Module Selection → point module | 3D/CV layout, tab activation, selection authority and Inspector sync all hold. |
| E2E-002 | Transform safely | Select module → X axis → Rotate → end → immediately gesture | Rotation stays locked; transition lock blocks accidental new transform. |
| E2E-003 | Change module | Select A → transform A → Module Selection → select B | B becomes target; A retains its transform; no cross-object mutation. |
| E2E-004 | Control viewport | Viewport Control → Grab pan → Pinch zoom | Only camera changes; object snapshot is unchanged. |
| E2E-005 | Inspect then undo | Edit Inspector → Undo → Redo | Exact object state transitions and history remain coherent. |
| E2E-006 | Import/export | Import textured asset → place/transform → export | Export contains final scene state and portable texture data when source textures were loaded. |
| E2E-007 | CV off fallback | Close CV → use normal 3D/Inspector workflow | Full-width viewport returns; core editor remains usable without CV. |
| E2E-008 | Failure recovery | Disconnect/lose webcam during CV → continue in 3D | CV fails safely; 3D editor remains responsive. |

# 15. Stress, Repetition, and Soak Tests

Repeat CV open → close at least 10 times. Verify no duplicated webcam, panels, handlers or stale video surfaces.

Switch between Module Selection and Viewport Control repeatedly. Verify only one panel is expanded and interaction target always matches the visible state.

Select 5+ modules in alternating order. Verify no selection drift and no transformation of a previously selected module.

Perform repeated short transformations separated by immediate end gestures. Verify the transition lock prevents cross-session leakage.

Repeatedly resize the browser window while CV is open and closed. Verify both halves and the bottom Inspector continue to size correctly.

Run a mixed sequence of import → select → duplicate → transform → undo → redo → export. Verify scene integrity at every stage.

# 16. Evidence and Test Recording

| Evidence type | Required contents |
| --- | --- |
| Runtime evidence | Browser, approximate viewport size, commit/checkpoint, timestamp, console result. |
| CV evidence | Gesture used, target, expected state, actual state, whether physical webcam was used. |
| Failure evidence | Exact reproduction sequence, console error if any, affected object/module, screenshot/video when useful. |
| Regression evidence | Pass/fail matrix after each implementation phase. |
| Release evidence | Full acceptance matrix, final regression result, Git checkpoint, documented deviations. |

A test result should be reproducible by another person from the stated steps. “Works on my machine” is not sufficient evidence.

# 17. Acceptance Gates by Implementation Phase

| Phase | Must pass before closing phase |
| --- | --- |
| P0 — Baseline verification | V1 startup, 3D, ground, camera, selection, Inspector, assets, history, export smoke tests. |
| P1 — 3D authority | Selection/transform/camera ownership checks + core 3D regression suite. |
| P2 — CV authority | Hand tracking and stable V1 gesture model; physical webcam evidence required. |
| P3 — Command/history | Inspector/CV convergence and coherent undo/redo. |
| P4 — CV workspace | CV closed/open state; 100% to 50/50 layout; no loss of 3D/Inspector state. |
| P5 — CV tabs | Both tabs open by Point; Module Selection works; Viewport Control works. |
| P6 — CV hardening | Point vs Rotate, mode lock, one-second transition lock, hand loss and isolation tests. |
| P7 — Final integration | Full functional + CV + integration + regression + release suite. |

# 18. Release Gate

| Gate | Pass condition |
| --- | --- |
| Product | All PRD must-have requirements pass. |
| UX | Approved visual hierarchy remains intact in CV closed and CV open states. |
| Interaction | All critical pointing/gesture/session/viewport tests pass on physical webcam. |
| Architecture | No forbidden direct cross-engine mutation paths; code inspection confirms boundaries. |
| State | One authoritative selection, transform, camera, HandFrame and history owner. |
| Assets | Import, folder discovery, textures, validation and export remain functional. |
| Regression | V1 core workflow remains intact. |
| Stability | No repeatable failure after stress/repetition suite. |
| Documentation | Approved deviations and decisions are recorded. |
| Git | V1 remains immutable; V1.1 release candidate is checkpointed and reproducible. |

# 19. Definition of Done

Every P0/P1 issue is resolved or explicitly blocks release.

Every must-have acceptance case passes with recorded evidence.

Physical webcam testing proves the CV interaction model rather than only the code path.

All affected regression suites pass after the final fix, not only before it.

The final layout is preserved: CV closed = 100% 3D; CV open = approximately 50/50; bottom Inspector remains compact and prioritized.

Index-only Point never triggers Rotate; active transformation modes remain locked until legitimate end; transition lock blocks accidental restart.

Viewport Control uses Grab for pan and Pinch for zoom without mutating scene-object transforms.

Module Selection keeps the authoritative scene selection synchronized with the Inspector and CV target.

Import/export/texture behavior and undo/redo remain intact.

The final Git checkpoint can reproduce the accepted build without depending on deleted or untracked transient work.

# 20. Test Decision Record Template

Use this compact record whenever a phase, defect, or release gate is evaluated.

| Field | Record |
| --- | --- |
| Checkpoint / commit |  |
| Phase / test ID |  |
| Environment | Browser + approximate window size |
| Setup | Fixture/model/hands/state |
| Action | Exact user action or test procedure |
| Expected | Observable requirement |
| Actual | Observed behavior |
| Result | PASS / FAIL / BLOCKED |
| Severity if failed | P0 / P1 / P2 / P3 / P4 |
| Evidence | Screenshot, video, console log, or note |
| Fix / decision | Root cause, fix, waiver, or follow-up |
| Retest | Failed case rerun + affected regression subset |

# 21. Final Acceptance Checklist

| ID | Acceptance criterion | Status |
| --- | --- | --- |
| A-01 | Application starts cleanly and core 3D workspace is usable. | □ |
| A-02 | CV is hidden initially; 3D occupies full main workspace above Inspector. | □ |
| A-03 | Opening CV produces approximately 50/50 3D/CV workspace. | □ |
| A-04 | Bottom Inspector prioritizes module name, Move XYZ, Scale XYZ, Rotation XYZ. | □ |
| A-05 | Only Module Selection and Viewport Control are primary CV UI tabs. | □ |
| A-06 | Point activates tabs and module rows reliably. | □ |
| A-07 | Module Selection changes one authoritative selected scene object. | □ |
| A-08 | Point never triggers rotation. | □ |
| A-09 | MOVE/SCALE/ROTATE modes cannot switch accidentally during an active session. | □ |
| A-10 | Session ending cannot trigger another transformation; transition lock works. | □ |
| A-11 | Viewport Control Grab pans camera only. | □ |
| A-12 | Viewport Control Pinch zooms camera only. | □ |
| A-13 | Inspector and CV use the same underlying transform authority. | □ |
| A-14 | Undo/redo remains coherent across Inspector and CV. | □ |
| A-15 | GLB import, textures, missing-texture warnings and export remain functional. | □ |
| A-16 | No critical cross-engine dependency violations remain. | □ |
| A-17 | Full regression suite passes. | □ |
| A-18 | Release candidate is checkpointed in Git and reproducible. | □ |

# 22. Handoff to Document 08

Any requirement change, test discovery, reversal, implementation exception, or explicit waiver discovered during testing should be recorded in the project Decision / Change Log. Testing should not silently change the product definition. This preserves traceability from requirement → design → implementation → evidence.

End of Document 07