# Module Builder — V1.1

08 — Change & Decision Log

A living record of the product, UX, interaction, architecture, implementation, and engineering decisions that shape V1.1. It exists to prevent repeated rediscovery of decisions, conflicting implementations, and accidental return to abandoned experiments.

| Document metadata | Value |
| --- | --- |
| Status | Living / implementation reference |
| Version | V1.1 |
| Baseline | v1-complete-final |
| Baseline commit | 1837f42fb648184616d11516003be3c4dd0b0463 |
| Purpose | Record important decisions and changes; preserve rationale |
| Related documents | 01 PRD; 02 UX/UI; 03 Interaction & Gesture; 04 Technical Architecture; 05 Data, State & Contracts; 06 Implementation Plan; 07 Testing & Acceptance Plan |

# How to use this document

This log is not a replacement for the other seven specifications. The other documents describe what the product should be and how it should work. This document records why important choices were made, what changed, what was rejected, and which decisions are now binding.

Add a new decision when a product, UX, architecture, interaction, or safety choice materially affects future implementation.

Do not silently rewrite an old decision. Mark it superseded and add the replacement decision.

When implementation conflicts with this log, check the governing specification first; this log should then be updated if the decision itself has changed.

# 1. Decision Register

| ID | Decision | Decision / rationale | Status / weight |
| --- | --- | --- | --- |
| D-001 | V1 is immutable | Release / Git — Keep v1-complete-final and commit 1837f42 as the permanent comparison baseline. | Accepted / Foundational |
| D-002 | V1.1 is incremental, not a rewrite | Implementation — Make small, testable changes with regression gates rather than a big-bang rewrite. | Accepted / Foundational |
| D-003 | 3D Engine owns actual object selection | Architecture — One authoritative selected scene object prevents UI/CV/main.js divergence. | Accepted / Binding |
| D-004 | 3D Engine owns actual object transforms | Architecture — Position/rotation/scale live on the Three.js object; UI/CV request changes. | Accepted / Binding |
| D-005 | 3D Engine owns camera state | Architecture — Viewport controls are camera operations, not object transforms. | Accepted / Binding |
| D-006 | CV Engine is independent of Three.js | Architecture — CV should emit facts/intent, not mutate meshes. | Accepted / Binding |
| D-007 | UI Engine remains intentionally small | Architecture — Keep presentation and user controls separate from engine internals. | Accepted / Binding |
| D-008 | Core is wiring/contracts/history, not a god module | Architecture — Avoid moving real subsystem state into a central duplicate store. | Accepted / Binding |
| D-009 | CV is optional and initially closed | UX — Start with a full-width 3D workspace; opening CV changes main workspace to 50/50. | Accepted / Binding |
| D-010 | CV workspace contains only two product tabs | UX — Use Module Selection and Viewport Control; diagnostics are not primary UI. | Accepted / Binding |
| D-011 | Inspector moves to bottom | UX — Prioritize module name and Move/Scale/Rotation XYZ; additional details scroll. | Accepted / Binding |
| D-012 | Point is UI-only | Interaction — Index-only pointing targets tabs and module rows; it must not trigger rotation. | Accepted / Binding |
| D-013 | Object transformation gestures remain V1 model | Interaction — Left hand selects axis; right hand controls Move/Scale/Rotate. | Accepted / Binding |
| D-014 | Transformation mode is session-locked | Interaction — Once Move/Scale/Rotate starts, transient classification must not replace it. | Accepted / Binding |
| D-015 | End-of-session transition lock | CV safety — Use ~1 second after ending/switching before accepting a new transformation. | Accepted / Binding |
| D-016 | Viewport Control uses Grab and Pinch | Interaction — Grab pans camera; pinch zooms camera. It never transforms objects. | Accepted / Binding |
| D-017 | Module Selection uses pointing + stable dwell | Interaction — Avoid adding a new gesture just to select rows in a UI list. | Accepted / Binding |
| D-018 | Diagnostics are debug-only | UX — Keep engineering diagnostics available without making them primary product UI. | Accepted / Binding |
| D-019 | One CV pipeline | Architecture — One webcam, one MediaPipe instance, one HandFrame producer, one processing loop. | Accepted / Binding |
| D-020 | Acceptance-test-driven iteration | Implementation — Model loops are governed by explicit acceptance criteria and regression checks. | Accepted / Binding |
| D-021 | Abandon UI-slider transformation experiment | Scope / interaction — Do not revive the later slider-based Move/Scale/Rotate experiment. | Accepted / Binding |

# 2. Baseline & Change Control

## 2.1 Immutable V1 baseline

The permanent V1 reference is tag v1-complete-final at commit 1837f42fb648184616d11516003be3c4dd0b0463. V1 is not a staging area for V1.1 work. Any V1.1 regression should be diagnosed against this stable reference, not by rewriting V1.

| Rule | Binding behavior |
| --- | --- |
| No history rewriting | Never amend, reset, force-rewrite, or retag the immutable V1 baseline. |
| Preserve local assets | Do not use git clean -fd or git clean -fdx; preserve untracked asset/project directories. |
| Small commits | Each meaningful V1.1 stage should be left in a stable, reviewable state. |
| Regression first | A new feature is not complete if it breaks an existing accepted capability. |
| Abandoned experiments stay abandoned | Do not use the later experimental branch logic as an implementation shortcut just because code already exists. |

## 2.2 Why a decision log was added

The project reached a point where the same questions were being re-decided during implementation: who owns selection, where transforms should be applied, what the CV UI should contain, which gestures have which meanings, and how to handle transitional hand states. Recording the decisions prevents architecture drift and keeps future implementation prompts aligned with the same source of truth.

# 3. Architecture Decisions

## 3.1 Four-part conceptual structure

V1.1 uses three primary engines plus a small Core/Application layer. The architecture plan explicitly aims for 3D Engine, CV Engine, UI Engine, and a small application/core layer. filecite markers are not embedded in this document; this is a project-internal specification.

| Layer | Authoritative responsibilities | Must not become |
| --- | --- | --- |
| 3D Engine | Three.js scene, camera, renderer, controls, scene objects, hierarchy, actual selection, actual transforms, assets, loading, textures, export preparation. | CV logic, webcam lifecycle, gesture meaning, UI tab state. |
| CV Engine | Webcam, MediaPipe, hand tracking, landmarks, handedness, smoothing, HandFrame, gesture classification, CV session state, safety, CV intent. | Three.js mutation, DOM layout, Inspector implementation. |
| UI Engine | Module Selection, Viewport Control, bottom Inspector, tab state, presentation, pointing targets, display formatting. | MediaPipe internals, raw scene mutation, actual transform ownership. |
| Core/Application | Lifecycle, wiring, shared contracts, command routing, history coordination. | A duplicate store of scene objects, transforms, camera, or CV internals. |

## 3.2 Selected-object ownership correction

An earlier architecture draft placed the authoritative selected-object reference in Core while the 3D Selection Manager also held selection. This was identified as an ambiguity. The binding decision is that the 3D Engine / Selection Manager owns the actual authoritative scene selection; other layers observe it through contracts/events. This avoids two competing selection authorities.

## 3.3 Transform ownership correction

An earlier draft described a Core transform state point. The binding decision is that Core must not duplicate the actual transform state. Three.js objects inside the 3D Engine are authoritative for position, rotation, and scale. CV and Inspector actions become requests/commands that the 3D Engine applies.

# 4. Product & Layout Decisions

## 4.1 CV workspace is optional

The product should begin in a 3D-first state. CV is hidden initially so the full main workspace belongs to the 3D viewport. When CV is activated, the main workspace changes to a 50/50 vertical split: left 50% 3D viewport, right 50% CV workspace. Closing CV returns the 3D viewport to 100% of the main workspace.

## 4.2 Bottom Inspector

The Inspector was moved from the right side to a compact horizontal bottom section. Its first visible information is intentionally user-useful rather than diagnostic: module name, Move X/Y/Z, Scale X/Y/Z, and Rotation X/Y/Z. Additional Inspector content remains accessible through scrolling.

## 4.3 CV UI intentionally reduced

The CV workspace was deliberately simplified. The earlier concept of multiple permanent tabs and status displays was rejected for the primary experience. The product-facing CV workspace has only two controls: Module Selection and Viewport Control. Raw hand coordinates, finger counters, landmark information, gesture debugging, and other telemetry are debug concerns, not primary UX.

| Area | Final decision | Why |
| --- | --- | --- |
| Main workspace | 100% 3D when CV is closed; 50/50 when CV is open. | Preserves a strong 3D-first workflow and makes CV an intentional workspace. |
| CV video | Occupies the right half when active. | Provides a simple visual surface for hand interaction. |
| CV tabs | Two tabs, overlaid near top-center of CV video, with comfortable spacing. | Keeps interaction visible without consuming separate layout panels. |
| Inspector | Bottom anchored; useful transform information first; scroll for more. | Matches the horizontal workspace and prioritizes the values users need most often. |

# 5. Interaction Decisions

## 5.1 V1 gesture vocabulary

| Hand / gesture | Meaning | Constraint |
| --- | --- | --- |
| Left index only | Select X axis | Axis selection; not an object transform by itself. |
| Left index + middle | Select Y axis | Axis selection. |
| Left index + middle + ring | Select Z axis | Axis selection. |
| Left open palm | End/reset current transformation session | Acts as a deliberate safety/session boundary. |
| Right grab/fist | Move object | Only when object transformation mode is active. |
| Right pinch | Scale object | Only when object transformation mode is active. |
| Right three-finger gesture | Rotate object | Must remain distinct from POINT. |
| Right open palm | Neutral/end behavior per stable session model | Must not create an unintended new mode. |

## 5.2 Point vs Rotate

A major interaction decision is that index-only POINT is a UI pointer. It must never be interpreted as the three-finger rotation gesture. The classifier/session layer must separate these meanings, even when temporal smoothing causes noisy intermediate labels.

## 5.3 Transformation session locking

A major reliability decision is to treat Move, Scale, and Rotate as mutually exclusive sessions. Once a mode is confirmed, transient reclassification cannot switch the mode. The active mode ends through the session end condition, followed by a transition lock before a new transformation can begin.

## 5.4 One-second transition protection

The one-second rule is a cooldown between transformation sessions, not a one-second maximum operation duration. It prevents the hand movement used to end one gesture from accidentally being interpreted as the start of another gesture.

# 6. Viewport & Module Selection Decisions

## 6.1 Module Selection

The recommended interaction is point-driven and deliberately simple: point at the Module Selection tab, open its panel, point at a module row, and select after a short stable dwell/debounce. This avoids adding another gesture to an already dense CV vocabulary.

## 6.2 Viewport Control

Viewport Control is a camera-control surface, not a scene-object transformation surface. Grab/fist is used to pan/move the camera; pinch is used to zoom. Object Move/Scale/Rotate must not leak into this mode.

| Mode | Input | Target | Expected effect |
| --- | --- | --- | --- |
| Object transformation | Grab | Selected object | Object moves on selected axis. |
| Object transformation | Pinch | Selected object | Object scales on selected axis. |
| Object transformation | Three-finger | Selected object | Object rotates on selected axis. |
| Viewport Control | Grab | Camera / viewport | Camera pans/moves. |
| Viewport Control | Pinch | Camera / viewport | Camera zooms. |
| Module Selection | Point + dwell | UI module row | Scene selection changes. |
| Tab navigation | Point | CV tab | Tab becomes active/expands. |

# 7. Abandoned / Superseded Directions

| Earlier direction | Decision | Replacement |
| --- | --- | --- |
| Four permanent CV tabs: Objects, Rotation/Snap, Transform Status, Debug | Superseded | Two product tabs only: Module Selection and Viewport Control. |
| Permanent CV diagnostic dashboard | Superseded | Diagnostics are debug-only. |
| UI sliders for Move/Scale/Rotate | Abandoned | Original V1 CV gesture model with session locking. |
| Point + Grab confirmation for UI tabs | Superseded | Pointing with stable hover/dwell is sufficient for tab/module selection. |
| CV always visible beside 3D | Superseded | CV is closed initially and opened intentionally. |
| Core as duplicate selection/transform authority | Superseded | 3D Engine owns actual selection/transforms; Core coordinates contracts/history. |

# 8. Implementation Decisions

## 8.1 Incremental implementation

Implementation should follow the V1.1 Implementation Plan: establish safe boundaries, harden state ownership, then introduce or wire product interactions. Each stage should end in a working state with a regression check.

## 8.2 Acceptance-test-driven loop

Autonomous iteration is encouraged, but it must be bounded by the acceptance specification. The implementation model may loop through implement → test → diagnose → fix → retest, but it must not decide completion from appearance alone. The explicit acceptance criteria and regression tests are the completion gate.

## 8.3 Why this decision was made

The project has repeatedly experienced regressions where a visually successful UI change broke CV behavior, object visibility, the ground, or other unrelated controls. A test-gated loop is intended to catch those regressions immediately rather than accumulating them.

# 9. Engineering Safety Decisions

| Risk | Binding response |
| --- | --- |
| Gesture instability | Use explicit session state, confirmation, active-mode locking, and transition protection. |
| Duplicate state | One authoritative owner per selection, transforms, camera, HandFrame, and history. |
| Cross-layer mutation | CV and UI issue intents/commands; 3D applies actual scene changes. |
| Large refactor regression | Prefer extraction in small phases; test after each phase. |
| Local-file loss | Never use destructive git clean commands; preserve untracked assets. |
| Debug UI pollution | Keep diagnostics behind developer/debug mechanisms rather than primary layout. |
| Architecture overengineering | Prefer explicit responsibilities and small contracts over large frameworks or abstractions. |

# 10. Decision Dependencies

The documents form a dependency chain. A product decision constrains UX, UX constrains interaction, interaction constrains contracts and architecture, architecture constrains implementation, and the testing document verifies the whole chain.

| Source document | Governs | Feeds into |
| --- | --- | --- |
| 01 PRD | Product scope, goals, in/out of scope | UX, architecture, implementation |
| 02 UX/UI | Visual hierarchy and UI behavior | Interaction, architecture, implementation |
| 03 Interaction & Gesture | Gesture semantics and session state | Contracts, CV implementation, testing |
| 04 Technical Architecture | Ownership and dependency boundaries | Contracts, implementation |
| 05 Data, State & Contracts | Shared data shapes and command/event boundaries | Implementation and testing |
| 06 Implementation Plan | Order, phase gates, iteration loop | Execution |
| 07 Testing & Acceptance | Pass/fail criteria and regression gates | Implementation completion |
| 08 Change & Decision Log | Rationale, superseded choices, binding decisions | All future maintenance decisions |

# 11. Decision Change Protocol

Not every implementation detail deserves an entry. Use the following rule: record a decision when changing it would materially affect user behavior, architectural ownership, CV semantics, UI hierarchy, data contracts, safety, regression risk, or future implementation prompts.

| Step | Action |
| --- | --- |
| 1 | State the proposed change precisely. |
| 2 | Identify which existing document(s) it affects. |
| 3 | Check for downstream contradictions. |
| 4 | Decide whether the previous decision is amended, superseded, or unchanged. |
| 5 | Update the governing specification first. |
| 6 | Add a new decision-log entry with rationale and date/status. |
| 7 | Only then update implementation plans/prompts/code. |

# 12. Current Decision Snapshot

At the current point in V1.1 planning, the binding product direction is: 3D-first initial workspace; optional CV opening into a 50/50 layout; bottom Inspector with model name and transform values first; exactly two CV product tabs; point-driven UI navigation; V1 object transformation gestures; locked transformation sessions with transition protection; camera-only Viewport Control; and strict engine ownership boundaries.

# 13. Open Decisions / Future Entries

The following are deliberately not over-specified until implementation or prototyping provides evidence: exact visual styling values for the two CV tabs, exact pointer dwell duration, exact camera pan sensitivity, exact pinch-to-zoom mapping, and any future extensions to module selection. These should be decided empirically and recorded here when they become binding.

# 14. Change History Template

| Date | ID | Change | Reason | Affected docs | Status |
| --- | --- | --- | --- | --- | --- |
| YYYY-MM-DD | D-XXX | Describe the decision/change. | Why it was needed. | 01/02/03/04/05/06/07/08 | Proposed / Accepted / Superseded |